بالکل۔ تمہارے POS سسٹم کی پچھلی تمام باتوں کو ملا کر میں نے ایک Project Progress Document تیار کیا ہے۔ اسے تم Claude، Gemini یا کسی بھی AI کو دو گے تو اسے فوراً سمجھ آ جائے گا کہ پروجیکٹ کہاں تک پہنچا ہے۔

NexaSoft Enterprise Business Suite

Project Progress Report

Project Name: NexaSoft Enterprise Business Suite

Tech Stack

- Frontend: Next.js 16 + React 19 + TypeScript + Tailwind CSS

- Backend: NestJS + Prisma + PostgreSQL (Development Started)

- Database: PostgreSQL

- UI: Enterprise Premium Design

- Target: Windows + Web + Mobile Responsive

Overall Progress

| Module | Status | Progress |
| --- | --- | --- |
| Project Structure | ✅ Completed | 100% |
| Premium UI Design | ✅ Mostly Complete | 95% |
| Dashboard | ✅ Complete | 90% |
| Sidebar Navigation | ✅ Complete | 100% |
| Inventory Management | ✅ Complete | 95% |
| Product CRUD | ✅ Complete | 95% |
| Sales History UI | ✅ Complete | 100% |
| Sales Backend | 🔄 Started | 20% |
| POS Billing | 🔄 Under Development | 70% |
| Customer Management | 🔄 Basic | 40% |
| Invoice System | 🔄 UI Complete | 60% |
| Reports | ❌ Not Started | 0% |
| Expenses | ❌ Not Started | 0% |
| Supplier Management | ❌ Not Started | 0% |
| Ledger System | ❌ Not Started | 0% |
| Authentication | ❌ Not Started | 0% |
| User Roles | ❌ Not Started | 0% |
| Settings | ❌ Not Started | 0% |
| Barcode Printing | ❌ Not Started | 0% |
| Backup & Restore | ❌ Not Started | 0% |
| License System | ❌ Not Started | 0% |
| Offline Sync | ❌ Not Started | 0% |

Estimated Overall Progress

Approximately 40–45% Complete

تقریباً 55–60% کام ابھی باقی ہے۔

Completed Features

1. Premium Dashboard

- Premium Layout

- Responsive Design

- Sidebar

- Modern Cards

- Statistics Widgets

- Enterprise Look

2. Inventory Management

Completed:

- Add Product

- Edit Product

- Delete Product

- Product Table

- Product Categories

- Barcode Field

- Cost Price

- Sale Price

- Stock Quantity

- Search

- Inventory Header

- Premium UI

3. Sales History (Frontend)

Completed:

- Sales Table

- Search

- Date Filters

- Customer Filter

- Product Filter

- Status Filter

- Pagination

- Sorting

- Statistics Cards

- Invoice Preview

- Print Invoice

- Download PDF UI

- Refund UI

- Delete UI

- Premium Loading

- Empty States

- Error Handling

4. Invoice Preview

Completed

- Invoice Modal

- Product List

- Customer Details

- Payment Method

- Status Badge

- Totals

- Print Layout

5. UI Components

Completed

- Skeleton Loader

- Confirmation Dialog

- Status Badges

- API Warning Banner

- Premium Cards

- Responsive Tables

- Premium Buttons

Current Development Stage

ہم اس وقت اس مرحلے پر ہیں:

Sales Backend Development

ابھی یہ APIs بنانی ہیں:

GET /sales

GET /sales/stats

GET /sales/:id

POST /sales/:id/refund

DELETE /sales/:id

GET /sales/:id/pdf

Remaining Major Modules

Authentication

Remaining

- Login

- Logout

- JWT

- Refresh Token

- Password Encryption

- Remember Me

- Forgot Password

User Management

Remaining

- Admin

- Manager

- Cashier

- Permissions

- Roles

POS Billing

Remaining

- Barcode Scanner

- Live Cart

- Quick Billing

- Discount

- Tax

- Hold Sale

- Resume Sale

- Multiple Payment Methods

- Receipt Printing

Customer Module

Remaining

- Customer CRUD

- Customer Ledger

- Credit Limit

- Payment History

- Outstanding Balance

Supplier Module

Remaining

- Supplier CRUD

- Purchase History

- Supplier Ledger

Purchase Module

Remaining

- Purchase Orders

- Stock Increase

- Supplier Purchase

- Purchase Invoice

Expense Module

Remaining

- Expense Categories

- Daily Expenses

- Monthly Expenses

- Profit Calculation

Reports

Remaining

- Daily Sales

- Monthly Sales

- Profit Report

- Expense Report

- Inventory Report

- Customer Report

- Supplier Report

- Export PDF

- Export Excel

Dashboard Analytics

Remaining

- Charts

- Graphs

- Best Selling Products

- Top Customers

- Revenue Analysis

- Monthly Comparison

Settings

Remaining

- Business Information

- Receipt Settings

- Taxes

- Currency

- Theme

- Backup Settings

Backup System

Remaining

- Database Backup

- Restore Backup

- Automatic Backup

Barcode System

Remaining

- Barcode Generator

- Barcode Printing

- Label Printing

Notifications

Remaining

- Low Stock

- Out of Stock

- Payment Due

- License Expiry

License System

Remaining

- Trial Version

- Activation Key

- Online Verification

- Device Lock

- Expiry System

Offline Sync

Remaining

- Local Database

- Auto Sync

- Conflict Resolution

Final Target

ہم ایک Enterprise-Level Business Suite بنا رہے ہیں، جس میں یہ تمام ماڈیول شامل ہوں گے:

- Dashboard

- Authentication

- User Management

- Inventory

- POS Billing

- Sales

- Purchases

- Customers

- Suppliers

- Expenses

- Reports

- Analytics

- Barcode Management

- Invoice System

- Receipt Printing

- Ledger

- Settings

- Backup & Restore

- License System

- Offline Sync

- Cloud Synchronization

- Audit Logs

- Activity History

- Business Analytics

Next Development Roadmap (Priority Order)

- ✅ Sales Backend

- ⏳ Login & Authentication

- ⏳ User Roles & Permissions

- ⏳ Complete POS Billing

- ⏳ Customer Management

- ⏳ Supplier Management

- ⏳ Purchase Module

- ⏳ Expense Module

- ⏳ Reports & Analytics

- ⏳ Receipt & Barcode Printing

- ⏳ Settings

- ⏳ Backup & Restore

- ⏳ License System

- ⏳ Offline Sync

- ⏳ Final Testing, Bug Fixing & Production Deployment

ہمارا ہدف

ہمارا مقصد صرف ایک POS بنانا نہیں بلکہ NexaSoft Enterprise Business Suite تیار کرنا ہے، جو پاکستان کی مارکیٹ میں Retail Shops، جنرل اسٹورز، الیکٹرونکس، گارمنٹس، فارمیسی، ہول سیل، اور ملٹی برانچ بزنسز کے لیے ایک مکمل، تیز، جدید اور پروفیشنل ERP/POS سسٹم ہو۔ اس کا معیار ایسا ہوگا کہ اسے مستقبل میں SaaS (Software as a Service) کے طور پر بھی لانچ کیا جا سکے۔

یہ ڈاکومنٹ ہر نئے AI یا ڈویلپر کو دینے کے لیے کافی ہے تاکہ وہ فوراً سمجھ جائے کہ پروجیکٹ کس مرحلے پر ہے، کیا مکمل ہو چکا ہے، اور آگے کن چیزوں پر کام کرنا ہے۔